Project management changelog

Version history for the PRD, the product backlog and the execution tracker. Newest first. Each entry records what changed and why.

Artifacts are versioned together under one release number, so a given version of the PRD always corresponds to a known state of the backlog.

v1.1 — 2026-08-29 — Phase 1 delivered

Phase 1 (Manual Ingestion + Application Management) built, validated against a live Supabase database, and pushed.

PRD

•	
      Added §9.1 Application status model. Three source documents disagreed on

naming and on whether Offer exists. Resolved to the design-document naming with Offer restored, because Conversion Rate has no terminal success state without it.

•	
      Added §9.2 Deemed Pending is derived, never stored. Prevents the future

Ghost Rate from inheriting forgotten status updates.

•	
      Added §9.3 Job-to-application creation rule, distinguishing MVP

(auto-create, since uploads are pre-filtered externally) from Phase 2 (create on passing pre-qualification).

•	
      Added §9.4 AI execution mechanism, with the correction that **Claude Pro

does not include API access**. Four mechanisms assessed; local Claude Code worker chosen. Indicative metered cost recorded for the alternative.

•	
      Added §9.5 Per-task model selection — Sonnet 5 for scoring, Opus 5 for

CV and cover letter, both at high effort.

•	
      Added §9.6 Hosting and access control — Vercel with a single-password gate;

all database access server-side through Drizzle.

•	
      Added §10 Data model. Six tables rather than the four originally scoped;

document storage and an AI queue were required by P0 items.

•	
      Added §11 Five open conflicts (C1–C5), recorded rather than reconciled.

•	
      Added §12 Phase boundaries.

•	
      Clarified §3 and §4 that the existing Claude workflows are project

instructions, not executable Skills, and must be exported to /prompts/.

Product backlog

•	
      Added Phase, Status and Notes columns to all 124 items.

•	
      33 items → Completed. JSV2S1007–1009, 1031–1034, 1036, 1039, 1041,

1047–1048, 1061, 1074–1088, 1094–1098.

•	
      5 items → Deferred. JSV2S1089–1093 (outreach), pending C4.

•	
      Remaining 86 assigned to Phase 2 or Phase 3.

•	
      Recorded that several Phase 2 items already have their foundations in place —

raw_jobs columns for LinkedIn extraction, retry behaviour in ai_jobs, row-level failure isolation from the upload path.

Execution tracker

•	
      Created. 56 subtasks against Phase 1 product items, typed and status-tracked.

•	
      51 Completed, 3 Blocked (all needing user action), 2 Not Started (Vercel deploy).

Notable corrections during the build

•	
      getEnv treated an empty environment value as present-but-invalid rather than

unset, so a fresh checkout following the README failed at startup. Caught by the new integration suite.

•	
      Switched from drizzle-kit push to drizzle-kit migrate. The committed

migration is versioned and reproducible; push also requires an interactive terminal.

•	
      Documented three Supabase setup facts learned the hard way: the connection

string moved to the Connect button; DIRECT_URL should use the session pooler because the direct host is IPv6-only on new free projects; and a password containing % must be percent-encoded or the driver fails with a bare URIError: URI malformed.

v1.0 — 2026-08 — Baseline

•	
      PRD as originally written: vision, principles, subscriptions, journey so far,

journey ahead, high-level user flow, tech and infra architecture, project structure, module architecture.

•	
      Product backlog as originally written: 124 items, JSV2S1001–JSV2S1124, with

Layer, Module, Epic, Story, Task and Description. Priority set to P0 on the 23 Application Management items; blank elsewhere. No status tracking.

•	
      Application Management and Application Analytics design documents.

•	
      No execution tracker.